Release Plan

Receipt Manager

Team Name: The Receipt Managers

Release 1.0

Release date: 12/02/2025

1.0 & 10/9/2025

High level goals:

For release 1.0, we want to have an app built for the IOS that will allow us to access the iphone camera to take photos of receipts and scan the information from said receipts. These receipts will be stored in a database connected to the user profiles so they would be able to track their purchases over time. The app will use the data base to display purchasing statistics per user that the user can use for making budget decisions.

## Sprint 1

Goal: Establish the app foundation — framework, authentication, backend, and navigation.
 Total: ~21 story points

- {1} As a customer, I want a landing page that loads when I open the app so I can see a summary of activity [5 points].

- {2} As a customer, I want to be able to navigate easily between features (camera, dashboard, etc.) [5 points].

- {3} As a customer, I want have a user profile I can log in and out of to have personalized data [11 points].

## Sprint 2

Goal: Enable photo capture, preview, and secure upload of receipt images.
 Total: ~23 story points

- {1} As a customer, I want to use my phone’s camera to submit a photo of any receipt I obtain [11 points].

- {3} As a customer, I want to see all the receipts I have uploaded [12 points].

## Sprint 3

Goal: Extract text and structured information from receipt images (OCR).
 Total: ~21 story points

- {1} As a customer, I want the app to scan my receipt image and extract key information like store name, total, and date so I can easily track my information [11 points]

- {2} As a customer, I want to edit the extracted receipt details so I can correct any scanning errors. [10 points]

## Sprint 4

Goal: Extract text and structured information from receipt images (OCR).
 Total: ~13 story points

- {1} As a customer, I want to view my total monthly spending so I can monitor my expenses over time. [5 points]

- {2} As a customer, I want to to be able to filter my spending by item, category, date ranges, or frequent purchases so I can see where I'm going over budget. [10 points]

Product Backlog:

- As a customer, I want to ensure that the data that I uploaded is verifiable and immutable after it is saved [9 points]

- As a customer I want my items to automatically be sorted based on genre so I can save time and see relevant statistics. [5 points]