Sprint 1 Plan

Receipt Manager

The Receipt Managers

October 21, 2025

Revision #2

October 9, 2025

## Sprint 1

Goal: Establish the app foundation — framework, authentication, backend, and navigation.
 Total: ~21 story points

- User story 1: As a customer, I want a landing page that loads when I open the app so I can see a summary of activity [5 points].

- Set up the initial iOS project so the team can begin development. [2 points]

- Create a landing/dashboard page that loads when the app opens [3 points]

- User Story 2: As a customer, I want to be able to use a navigation bar to switch between features (camera, dashboard, etc.) [5 points].

- Create a navigation structure for different pages so users can easily move between features [3 points]

- Create placeholder pages for the camera, receipt, and statistics features with basic outlines of each feature [2 points]

- User Story 3: As a customer, I want have a user profile I can log in and out of to have personalized data [11 points].

- Design a database schema for users and receipts so data is organized and scalable. [3 points]

  - Set up Firebase Authentication to allow users to register, login, and logout

  - A collection of Users consisting of User IDs for unique identification of each user

  - Under each User ID, have fields to store user display name, email, authentication provider, and the date for when the account was created

  - Under each User ID, have a collection of Receipts consisting of Receipt IDs for unique identification of each receipt

  - Under each Receipt ID, have fields to store receipt category, creation date, receipt timestamp, extracted text, image URL, store name, tax, total amount, and updated timestamp.

- Create API routes for authentication (login, logout, register) [5 points]

- Connect frontend with backend for login/logout flow [3 points]

## Team Roles

Nate Bagchee: Product Owner {PO}

Merrick Fort: Initial Scrum Master/Developer

Bronsen Lasala: Developer

Michael Tong: Developer

## Initial Task Assignment3

Nate Bagchee: 3.2

Merrick Fort: 2.2, 3.1

Bronsen Lasala: 1.1, 1.2

Michael Tong: 3.2, 3.4

## Scrum Board\BurnupChart:

Receipt Manager Scrum Board Sprint 1