Sprint 1 Report

Receipt Manager

The Receipt Managers

10/21/25

• Actions to stop doing:

- Working on the project too late. Luckily, we were able to complete our user stories and finish all of our tasks on time. However, the bulk of the sprint was completed in the second half. This strategy won’t work when we run into larger bugs/issues that need to be resolved before the end of the sprint. Spacing out our development will allow us to detect problems early on in the sprint so we can allocate more time to resolving them.

- Improving communication about blockers. During our first sprint, several team members encountered blockers but didn’t communicate them early enough. This caused delays and made it harder for others to plan their own work. Moving forward, we should update the team as soon as a blocker appears, whether in standups or the group chat so we can resolve issues faster and keep progress consistent.

- Using sprint planning more effectively. We treated our initial sprint planning session as a quick task breakdown instead of a chance to align on priorities, clarify responsibilities, and set realistic goals. In future sprints, we should take more time to evaluate the scope of each story, identify risks, and confirm that everyone understands their deliverables. This will help us avoid last-minute rushes and create a smoother workflow for the team.

• Actions to start doing: These are the activities or actions the team would like to start

doing to improve their development process. This is the answer to the question, "What

should we start doing?" The items should take the form of a brief description of what the

team wants to start doing, followed by a brief explanation.

Examples: The team should schedule more group work sessions, since these are very

effective at getting work done. The team should be more accurate at estimating work

tasks, since tasks were consistently under-estimated last sprint.

During Sprint 1, the team noticed a couple of areas that we thought could be improved for future sprints and to aid our development workflow. One such area was our distribution of tasks within each sprint, as during Sprint 1, we divided up our tasks too widely across various parts of the project, which led to a lot of us having dependencies on waiting for our group members to finish their portion before we could start on our own. While we cannot eliminate dependencies from our workflow entirely, we certainly want to aim to make sure each task is as independent from other tasks as possible in order to allow for each group member to continue their development and not wait on another team member to finish their task. Another area of improvement that we continually work on is documenting our development. We all noticed that we need to improve our overall rules regarding documentation in order to improve our workflow process, allowing group members to understand our contributions without having to read the entire codebase. Furthermore, establishing good documentation standards allows us to better involve our TA and ask our team members for aid and feedback on our portions of the project. One last area of improvement that we all wanted to make was unifying our meeting schedule. We already are holding very regular meetings, but they have been happening at very different times throughout the week. Going forward, we have a more uniform schedule of our meetings, making it easier for us to make deadlines for our group progress and ensure we all have our updates ready to present to our team during our meetings.

• Actions to keep doing:

- The team should continue to communicate frequently and reply punctually as getting the user stories done in an efficient manner is entirely dependent upon how well we can overcome inter-dependencies between any tasks or features

.

- The team should continue to meet outside scrum meetings when possible and the attend the TA meetings , as it has always yielded something of significant value for the development process.

- The team should continue to research the best technologies to use for our app. While it may seem tedious at times, researching the best technologies has already saved us time and effort.

• Work completed/not completed: This is a list of the user stories that were completed

during the previous sprint, and a list of the user stories not completed during this sprint

(but which were part of this sprint, and were in the sprint plan).

Completed:

- User story 1: As a customer, I want a landing page that loads when I open the app so I can see a summary of activity [5 points].

- User Story 2: As a customer, I want to be able to use a navigation bar to switch between features (camera, dashboard, etc.) [5 points].

- User Story 3: As a customer, I want have a user profile I can log in and out of to have personalized data [11 points].

Not completed:

- N/A: All completed.

• Work completion rate: This section should report the following: total number of user

stories completed during the prior sprint. Total number of estimated ideal work hours

completed during the prior sprint. Total number of days during the prior sprint. For the

previous sprint, the user stories/day and ideal work hours/day figures should be reported.

For sprints past the first sprint, this section should also provide the average user

stories/day and average ideal work hours/day figures computed across all sprints to date.

The final sprint burnup chart for the previous sprint should be available for viewing in the

lab and an email of this chart sent to the TA/prof.

- Total user stories completed: 3

- Total estimated ideal work hours completed: 40

- Total sprint duration: 10 days

- User stories per day: 3 stories ÷ 10 days = 0.3 stories/day

- Ideal work hours per day: 40 hours ÷ 10 days = 4.1 ideal work hours/day

SPRINT BOARD/BURNUP CHART