Sprint 2 Plan

Receipt Manager

The Receipt Managers

October , 2025

Revision #1

October 22, 2025

## Sprint 2

Goal: Establish the app foundation — framework, authentication, backend, and navigation.
 Total: ~21 story points

- User Story 1: As a customer, I want to use my phone’s camera to submit a photo of any receipt so I can use them in the app [11 Points]

- Camera should open on moving to camera feature page [2 Point]

- Should show live camera feed prior to capturing photo [1 Point]

- Should have a centering + symbol [1 Point]

- Should remind user to use a dark background before taking photo [1 Point]

- After a photo is taken, can crop the image to fit receipt size [2 Points]

- After a photo is cropped (or not), a confirmation is prompted to the user asking to confirm upload [2 Points]

- Once confirmed, the photo should be uploaded to firebase. [2 Points]

- User Story 2: As a customer, I want to see all the receipts I have uploaded so I can verify my past physical receipts [12 points].

- Allow users to create custom folders to organize receipts [4 points]

  - Create a + folder button

  - Alter firebase schema to allow for the creation of folders

  - Create a form that appears when the + folder button is pressed that allows for user customization (folder name, etc.)

- Allow users to delete folders [2 points]

- Link image storage to cloud firestore to retrieve image urls [3 points]

- Cache image urls to display receipt photos in a folder [2 points]

- Retrieve all the relevant receipt data from cloud firestore when a user clicks on a specific receipt (mostly placeholders for now since we haven’t extracted any data yet) [1 point]

## Team Roles

Nate Bagchee: Product Owner {PO}

Merrick Fort: Developer

Bronsen Lasala: Developer

Michael Tong: Scrum Master/Developer

## Initial Task Assignment

Nate Bagchee:1.5

Merrick Fort:1.1, 1.2, 1.3, 1.4

Bronsen Lasala: 2.2

Michael Tong: 2.1

Scrum Board / Burn Up Chart