Sprint 2 Report

Receipt Manager

The Receipt Managers

11/4/25

• Actions to stop doing:

- Spending time implementing features that are not needed. We should spend most of our time implementing the core features needed for the project. Spending extra time like working on implementing all of Email/Google/Apple sign in’s don’t really make the project more meaningful. Maybe two of them are fine, but then more effort should be put into other tasks.

- Taking our TA meetings for granted. We showed up to the first meeting not knowing what to expect, so we were able to learn the benefits of the meetings. For our second TA meeting, we should have been more prepared with questions regarding development practices and dependency features we need to add. Next time, we should be more prepared with questions that the TA’s expertise can help us with.

- Creating user stories with minimal dependencies. We created user stories that were dependent on each other in the first sprint, and this is one reason why we brought up working on the project too late. If we can distribute the tasks with minimal dependencies, then everyone can work at their own pace without being pressured to finish their task. This will need to be a collaborative effort that we will discuss during our team meetings.

• Actions to start doing:

During Sprint 2, we noticed a few areas we want to improve to help our workflow run more smoothly. One of the big things is expanding our Definition of Done. In Sprint 1, some features were submitted at slightly different levels of completeness, which made reviews a bit uneven. By laying out a detailed checklist for what each user story needs we can make sure everyone is on the same page before anything goes into the codebase. This will ensure that we can keep higher quality code standards throughout the database and reduce the amount of errors and defects we encounter.

We also want to step up our documentation and style guidelines. Right now, our documentation isn’t always consistent, and that can make it harder for teammates to understand each other’s work without digging through the code. Improving our standards will make it easier to follow updates and faster development time without having to always communicate with teammates who implemented a certain part of the codebase.

Finally, we want to improve how we track bugs and issues. We did not have a clear and concise way of tracking bugs and errors which occurred causing us to lose track of what needed to be fix going forward making us take on more technical debt in this sprint. Having a more concrete plan and requirements for reporting bugs and issues will allow us to minimize our technical debt accumulation going forward and hopefully improve our code quality.

• Actions to keep doing:

- Significant effort was put forward this sprint in keeping tabs on the work each person was doing, this made it a lot easier to coordinate task completions and didn’t require taking away time from working on our tasks

- For blocked tasks, we did a good job of highlighting the key information needed for other developers to take over with their features, working to make the transitions easier between different developers

- The flow of our git cycles have gotten a lot better as well, with users providing critical feedback more quickly, speeding the whole process up in general.

• Work completed/not completed: This is a list of the user stories that were completed

during the previous sprint, and a list of the user stories not completed during this sprint

(but which were part of this sprint, and were in the sprint plan).

Completed:

- User Story 1: As a customer, I want to use my phone’s camera to submit a photo of any receipt so I can use them in the app [11 Points]

Not completed:

- User Story 2: As a customer, I want to see all the receipts I have uploaded so I can verify my past physical receipts [12 points].

  - Task 1: Allow users to create custom folders to organize receipts [4]

  - Task 4: Cache image urls to display receipt photos in a folder [2]

  - Task 5: Retrieve all the relevant receipt data from cloud firestore when a user clicks on a specific receipt (mostly placeholders for now since we haven’t extracted any data yet) [1]

• Work completion rate: This section should report the following: total number of user

stories completed during the prior sprint. Total number of estimated ideal work hours

completed during the prior sprint. Total number of days during the prior sprint. For the

previous sprint, the user stories/day and ideal work hours/day figures should be reported.

For sprints past the first sprint, this section should also provide the average user

stories/day and average ideal work hours/day figures computed across all sprints to date.

The final sprint burnup chart for the previous sprint should be available for viewing in the

lab and an email of this chart sent to the TA/prof.

- Total user stories completed: 1

- Total estimated ideal work hours completed: 35

- Total sprint duration: 10 days

- User stories per day: 1 stories ÷ 10 days = 0.1 stories/day

- Ideal work hours per day: 40 hours ÷ 10 days = 3.5 ideal work hours/day

- Average user stories/day: 0.15 stories/day

- Average Ideal workhours per day: 0.375 workhours/day

SCRUM BOARD AND BURNUP CHART