Sprint 4 Plan

Receipt Manager

The Receipt Managers

November 18 , 2025

## Sprint 4

Goal: Extract text and structured information from receipt images (OCR).
 Total: ~ 18 story points

- Sprint 3: {3} As a customer, I want to be able to take multiple photos for a single receipt, so I can scan longer receipts. [5 points]

- Button for multiple photos, or default multiple photos and just choose when to scan image. [2 points]

- Expand library upload to choose multiple photos from the library [2 points]

  - Order the photos to include top and then bottom photo

- Data from each receipt congregated into one table [1 point]

- {1} As a customer, I want to see spending statistics over time so that I can see my spending habits. [11 points]

- Add a window to the statistics page to sum the total of the last months purchases. [1 point]

- Add custom filtering based on store type/category and date range [2 points]

  - Results should be shown in a bar graph partitioned evenly over date range

  - Categories per date

  - Click on filters to show only specified filters

  - Calculate totals based on date range and then show totals per store

- Add functionality to read from the data base and filter receipts by date and other information to fetch for statistics to calculate on run time [3 points]

- Cache statistics so they don’t need to be fetched when switching between pages. [3 point]

- Add a date-range filter component that displays (This month, Last 3 Months, This Year, All-time). [2 points]

- Add store filter component (or Any) and see receipt data from that/all stores with the provided date-range. [2 Points]

- {2} As a customer, I want my receipt scans to categorize items and genres, so I can save myself time from organizing myself [5 points]

- Build a dataset (as a TSV) that has instances labeled for model training [1 Point]

- Train multiple ML models in Python (Logistic regression) on OCR extracted receipts, selecting the model with optimal accuracy [1 Points].

- Deploy the trained model into the project and connect it to our classification of data on a receipt [3 points]

## Team Roles

Nate Bagchee: Product Owner {PO}  Scrum Master

Merrick Fort: Developer

Bronsen Lasala: Developer

Michael Tong: Developer

## Initial Task Assignment

Nate Bagchee: 2.1

Merrick Fort: 1.1

Bronsen Lasala: 3.1

Michael Tong: Sprint 3: 3.2

Scrum Board / Burn Up Chart